# Minutes of the Crouch Stakeholder Group Meeting

# On Wednesday 15th October 2025 at 5:00 PM

# Held at Council Chambers, 37 Church Street, Seaford, BN25 1HG

## Attendees

## Seaford Town Council (STC) Officers:

Peter Cousin (PC), Head of Place and Chair, Seaford Town Council,

Sharan Brydon (SB), Assets & Projects Manager, Seaford Town Council

STC Councillors:

Cllr Christina Bristow (CB), Seaford Town Council

Cllr Rod Buchanan (RB), Seaford Town Council

Cllr Maggie Wearmouth (MW), Seaford Town Council

Group representatives:

Crouch Concerns – Andy Shields (AS)

Crouch Concerns – Bob Downing (BD)

Peace Garden – Lindsay Thomas (LT)

Peace Garden – Angela Colburn (AC)

Mercread Centre – Mynam Otoide (MO)

Seaford Community Garden – Gillian Davey (GD)

Trees for Seaford – Jackie Emery (JE)

Trees for Seaford – Viv Johnson (VJ)

## Minute Taker: Louise Dickson, Projects & Facilities Assistant, Seaford Town Council

## MINUTES

- Introductions

Introductions around the room.

- Apologies for absence received:

Mike Vingoe, Seaford Natural History Society, Steve Quayle, STC and Gemma Mcfarlane, Mercread Centre.

## Actions from Previous Meeting

Meeting with Crouch Concerns: The meeting has taken place.

Tree obstructing access at The Crouch: The tree was reviewed and found not to be causing obstruction or located within a turning point. Trees for Seaford confirmed that consultation had been carried out regarding tree planting locations. The Bowls Club raised concerns in the previous meeting about the tree’s positioning.

- Action: STC to discuss the matter with the Bowls Club.

- Signage and benches at the Peace Garden: The benches will be stained to restore them back to their natural oak finish. The rusted signage will be reviewed; a photograph has been taken and will be presented at the Quakers Business Meeting in November to confirm any wording or size changes. Amy Walker (STC Project Officer) will be contacted once ready.

- Seaford Community Garden Fencing: Fencing work has been carried out but would have been better positioned in the opposite direction. The work remains unfinished. Action: STC to check progress with Bob Offen, STC Inspector.

Meeting with STFC (Football Club): Meeting has been arranged.

Unsecured gate at The Crouch: This has been checked by STC.

- Bainbridge Close Gate: The gate has been moved but is still incorrectly positioned, blocking access to the rear of residents’ properties. CB confirmed this issue is a resident priority.

- Action: Discuss with Steve Quayle (Town Clerk).

Dog Signs: All dog signs have now been replaced.

## Updates

### Peace Garden

Met with Amy Walker to discuss the new grounds maintenance contract and was pleased to confirm that the garden will be included in the new tender documents. Question raised regarding who will inspect contractor work once completed. PC- proposal of appointment for a new Grounds Maintenance Officer to review works. The tender document includes requirements for skilled tradespeople.

AW to address mulch replacement at the garden.

### Seaford Community Garden

Enquiries made about toilet provision as currently using toilets at The Cinque Ports pub — discussed previously under the draft strategic plan for The Crouch, which includes reinstating public toilets.

Asked about the Fields in Trust application mentioned in the previous meeting, no timescale confirmed.

First aid training has recently been refreshed. It was confirmed that the defibrillator at The Mercread Centre is fully operational, with the access code being shared with the group.

### Trees for Seaford

First pruning completed; good progress noted.

Tree cages are being rearranged to ensure correct size or any sign of damage.

Watering commitment was not fully met by contractors this summer. Appreciation expressed to the Community Garden volunteers for assisting with watering during the summer. Roadside trees also needed to be water and noted that the summer was particularly tough on the trees.

### The Mercread Youth Centre

Cycle Rack: Installed last week.

RB enquired about the Heat Pump: approval from CIL funding is still pending.

CB asked about gate access: no issues have been reported this year.

## Crouch Concerns

Meeting held with STC to discuss outstanding issues — little change reported, outstanding matters to be addressed over the coming months.

## Councillors’ Updates

CB: Raised three issues for Full Council regarding the football club — advertising, floodlights, and the gates. BD: Queried about the purpose of the working group.

Cycle Rack: STC reviewing installation at The Mercread Centre. Groundwork required; currently unbudgeted. Exploring storage until funds are available.

CB: Access Points: The pedestrian access routes to the ground become wet and boggy in the winter months. It was proposed that funding for accessibility improvements be considered in next year’s budget. AS: referred to previous discussions and recommended exploring plastic hexagonal matting for the area.

PC: Attending first GOSCA meeting in October to discuss various topics and options. Also praised the positive feedback and thanked all the supporting groups across The Crouch for their contributions.

## STC Updates

Toilets at The Crouch have been discussed (see Community Garden item).

Water butt at The Mercread Centre: awaiting update as legal officer currently unwell.

## Any Other Business (AOB)

Graffiti: Graffiti near the Community Garden and around several trees has been difficult to remove. STC attempted cleaning, but results were unsatisfactory, and contractor quotes were prohibitively expensive. Action: STC to explore alternative cleaning methods.

Grounds Maintenance Contract: LT requested inclusion of a cut-and-collect machine for the whole of Seaford. PC-Quotes requested as part of the new contract. An ecologist report is also being sought to improve management of green areas.

General: PC noted regular lunchtime visits to The Crouch and commended the groups for their continued good work.

## Next Meeting

Meeting arranged for Tuesday 28th April 2026 at 5:00 PM.